# Team 1

**COMP 3111: Introduction to Software Engineering**

**Minutes of the first Project Scrum Meeting**

**Date:** April 18, 2022

**Time:** 8:00 p.m.

**Venue:**  Zoom

**Attending:** FANG Xiao, HU Wenbin, Yang Mobei

**Absent:**

**Recorder:** FANG Xiao

# Report on progress during the past week

| **Name** | **Tasks worked on in the past week** | **Total hours** |
| --- | --- | --- |
| FANG Xiao | Finish designing the user interface in the scene builder and finish programming tasks that just require data extraction from the excel file. | 10 |
| HU, Wenbin | Improve the UI designed by Mr.FANG, and try to figure out some bugs and solve them. Data extraction from excel file and test the correctness. | **8** |
| Yang, Mobei | Come up some ideas for the appearance of the UI and design some UIs for us to pick one. | 10 |

1. **Discussion of impediments and resolution**

2.1 there are some data which are blank in the dataset and we think we need to pad them with zeros

2.2 We think that we need to use separate classes in each individual task to avoid conflict when merging together.

# Goals for the coming week

| **Name** | **Tasks that will be worked on in the coming week** |
| --- | --- |
| FANG Xiao | Finish programming the class related to controllers |
| HU, Wenbin | Learn more about JavaFX and scene builder and finish most of the coding part. |
| Yang, Mobei | Finish C1 part and test it. |

1. **Meeting adjournment and next meeting**

The meeting was adjourned at 8:44 p.m. The next meeting will be held on April 24 at 8:00 p.m. via Zoom.

1/1