# Team 1

**COMP 3111: Introduction to Software Engineering**

**Minutes of the third Project Scrum Meeting**

**Date:** April 30, 2022

**Time: 7**:00 p.m.

**Venue:**  Zoom

**Attending:** FANG Xiao, Hu Wenbin, Yang Mobei

**Absent:**

**Recorder:** FANG Xiao

# Report on progress during the past week

| **Name** | **Tasks worked on in the past week** | **Total hours** |
| --- | --- | --- |
| FANG Xiao | Finish commendable feature and finish tester part, javadoc. | 8 |
| HU, Wenbin | Finish coding and testing part. | **7** |
| YANG, Mobei | Finish C2 part and test it. Fix up some bugs | 8 |

1. **Discussion of impediments and resolution**

2.1 We discuss how to increase the coverage rate and decide to use testfx.

2.2 We discuss how to merge the project(i.e. whom to handle pull requests).

2.3 Solve conflicts during the meeting time.

# Goals for the coming deadline

| **Name** | **Tasks that will be worked on in the coming deadline** |
| --- | --- |
| FANG Xiao | Finish merging the whole project and test on each members’ eclipse before DDL. |
| HU, Wenbin | Checking whether the programme fulfills all the requirements and test functionalities. |
| YANG, Mobei | Checking the logic flow of our programme. |

1. **Meeting adjournment and next meeting**

The meeting was adjourned at 8:08 p.m.

1/1